# Security Review - Requirements Analysis Results

## Digital AppSec Champion

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Generated: July 22, 2026

Total Requirements: 19

## Job Details

| Job ID | 0e078116-550a-4fc6-bea8-e5c6579e8f5a |
| --- | --- |
| Job Name | Hive Minders Analyzer 2 |
| Use Case | Requirements Analysis |

# Requirements Summary

## 1. BUDDY-001

Description

The ICA agent (Buddy) must authenticate users via IBMid/SSO only. No anonymous access is permitted to the agent or the GitHub repository it connects to.

Classification

| IT Domain | Identity & Access Management |
| --- | --- |
| IT Subdomain | Authentication Services |
| Cybersecurity Domain | Identity and Access Management |
| Cybersecurity Subdomain | Authentication Security |

### Work Items

Activity 1: BUDDY-001-A1 - Design Authentication Mechanism

Design the authentication mechanism for the ICA agent using IBMid/SSO.

Sub-Activities

1. Define Authentication Requirements

| Sub-Activity ID | BUDDY-001-A1.1 |
| --- | --- |
| Name | Define Authentication Requirements |
| Description | Define the authentication requirements for the ICA agent, including the use of IBMid/SSO for user authentication. Ensure no anonymous access is permitted. Deliverable: Authentication Requirements Document. |
| Lifecycle Phase | Requirements |
| PPT Category | Process |
| Responsible Team | Architecture |

2. Design Authentication Flow

| Sub-Activity ID | BUDDY-001-A1.2 |
| --- | --- |
| Name | Design Authentication Flow |
| Description | Design the authentication flow for the ICA agent, detailing the steps for user authentication via IBMid/SSO. Include diagrams and sequence flows. Deliverable: Authentication Flow Diagram. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Architecture |

Activity 2: BUDDY-001-A2 - Implement Authentication

Implement the authentication mechanism using IBMid/SSO.

Sub-Activities

1. Integrate IBMid/SSO

| Sub-Activity ID | BUDDY-001-A2.1 |
| --- | --- |
| Name | Integrate IBMid/SSO |
| Description | Integrate IBMid/SSO with the ICA agent to handle user authentication. Configure IBMid/SSO settings in the application.properties file. Deliverable: Configured application.properties file. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

spring.security.oauth2.client.registration.ibmid.client-id=your-client-id spring.security.oauth2.client.registration.ibmid.client-secret=your-client-secret

2. Implement Access Control

| Sub-Activity ID | BUDDY-001-A2.2 |
| --- | --- |
| Name | Implement Access Control |
| Description | Implement access control to ensure no anonymous access is permitted. Use Spring Security annotations to enforce access control. Deliverable: Secure Spring Boot application with access control. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

@PreAuthorize('hasRole(USER)')

Activity 3: BUDDY-001-A3 - Verify Authentication

Verify the authentication mechanism to ensure it meets the requirements.

Sub-Activities

1. Conduct Security Review

| Sub-Activity ID | BUDDY-001-A3.1 |
| --- | --- |
| Name | Conduct Security Review |
| Description | Conduct a security review of the authentication implementation to ensure it meets the defined requirements. Deliverable: Security Review Report. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Process |
| Responsible Team | Security |

2. Perform Penetration Testing

| Sub-Activity ID | BUDDY-001-A3.2 |
| --- | --- |
| Name | Perform Penetration Testing |
| Description | Perform penetration testing to identify any vulnerabilities in the authentication mechanism. Deliverable: Penetration Testing Report. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | Security |

Activity 4: BUDDY-001-A4 - Deploy Authentication Mechanism

Deploy the authentication mechanism to the production environment.

Sub-Activities

1. Prepare Deployment Package

| Sub-Activity ID | BUDDY-001-A4.1 |
| --- | --- |
| Name | Prepare Deployment Package |
| Description | Prepare the deployment package for the ICA agent with the integrated authentication mechanism. Deliverable: Deployment Package. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Deploy to IBM Cloud

| Sub-Activity ID | BUDDY-001-A4.2 |
| --- | --- |
| Name | Deploy to IBM Cloud |
| Description | Deploy the ICA agent to the IBM Cloud environment. Ensure all configurations are correctly set for IBMid/SSO. Deliverable: Deployed ICA agent on IBM Cloud. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

ibmcloud cf push buddy-agent --no-start ibmcloud cf set-env buddy-agent SPRING_PROFILES_ACTIVE prod

Activity 5: BUDDY-001-A5 - Monitor Authentication

Monitor the authentication mechanism to ensure ongoing security and compliance.

Sub-Activities

1. Set Up Monitoring Tools

| Sub-Activity ID | BUDDY-001-A5.1 |
| --- | --- |
| Name | Set Up Monitoring Tools |
| Description | Set up monitoring tools to track authentication events and detect any anomalies. Use IBM Cloud Monitoring services. Deliverable: Configured monitoring tools. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | Operations |

2. Establish Audit Logs

| Sub-Activity ID | BUDDY-001-A5.2 |
| --- | --- |
| Name | Establish Audit Logs |
| Description | Establish audit logs to record all authentication attempts and access events. Ensure logs are stored securely and reviewed regularly. Deliverable: Audit Logs Configuration. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Process |
| Responsible Team | Compliance |

═══════════════════════════════════════════════════════════════

## 2. BUDDY-002

Description

The GitHub Integration Suite tool connected to the agent must operate in read-only mode. No write or administrative operations are permitted through the agent.

Classification

| IT Domain | Integration & APIs |
| --- | --- |
| IT Subdomain | REST APIs |
| Cybersecurity Domain | Application Security |
| Cybersecurity Subdomain | API Security |

### Work Items

Activity 1: BUDDY-002-A1 - Design Read-Only Access Architecture

Design the architecture to ensure the GitHub Integration Suite tool operates in read-only mode.

Sub-Activities

1. Define Read-Only API Endpoints

| Sub-Activity ID | BUDDY-002-A1.1 |
| --- | --- |
| Name | Define Read-Only API Endpoints |
| Description | Identify and document all API endpoints that will be accessible in read-only mode. Ensure no write or administrative operations are included. Deliverable: API Endpoint Documentation. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Architecture |

2. Create Security Policy for Read-Only Access

| Sub-Activity ID | BUDDY-002-A1.2 |
| --- | --- |
| Name | Create Security Policy for Read-Only Access |
| Description | Develop a security policy that enforces read-only access for the GitHub Integration Suite tool. Include guidelines for API usage and access control. Deliverable: Security Policy Document. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Security |

Activity 2: BUDDY-002-A2 - Implement Read-Only Access Controls

Implement the necessary controls to ensure the GitHub Integration Suite tool operates in read-only mode.

Sub-Activities

1. Configure GitHub Integration Suite Tool

| Sub-Activity ID | BUDDY-002-A2.1 |
| --- | --- |
| Name | Configure GitHub Integration Suite Tool |
| Description | Configure the GitHub Integration Suite tool to restrict access to read-only operations. Use GitHub API tokens with read-only permissions. Deliverable: Configured GitHub Integration Suite Tool. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

Set GitHub API token permissions to read-only using GitHub API settings.

2. Implement API Gateway Rules

| Sub-Activity ID | BUDDY-002-A2.2 |
| --- | --- |
| Name | Implement API Gateway Rules |
| Description | Set up API Gateway rules to enforce read-only access. Use AWS API Gateway to restrict HTTP methods to GET only. Deliverable: Configured API Gateway Rules. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

aws apigateway put-method --rest-api-id abc123 --resource-id xyz789 --http-method GET --authorization-type NONE

Activity 3: BUDDY-002-A3 - Verify Read-Only Access Implementation

Verify that the GitHub Integration Suite tool operates in read-only mode and no write or administrative operations are permitted.

Sub-Activities

1. Conduct Security Testing

| Sub-Activity ID | BUDDY-002-A3.1 |
| --- | --- |
| Name | Conduct Security Testing |
| Description | Perform security testing to ensure that all API endpoints are restricted to read-only operations. Use automated tools like OWASP ZAP to scan for vulnerabilities. Deliverable: Security Test Report. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | QA |

2. Review and Approve Security Controls

| Sub-Activity ID | BUDDY-002-A3.2 |
| --- | --- |
| Name | Review and Approve Security Controls |
| Description | Review the implemented security controls and approve them for production deployment. Ensure all read-only access requirements are met. Deliverable: Approval Document. |
| Lifecycle Phase | Testing |
| PPT Category | People |
| Responsible Team | Security |

Activity 4: BUDDY-002-A4 - Deploy and Monitor Read-Only Access

Deploy the read-only access controls and monitor for any unauthorized access attempts.

Sub-Activities

1. Deploy to Production Environment

| Sub-Activity ID | BUDDY-002-A4.1 |
| --- | --- |
| Name | Deploy to Production Environment |
| Description | Deploy the configured GitHub Integration Suite tool and API Gateway rules to the production environment. Ensure all changes are documented. Deliverable: Deployment Documentation. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Set Up Monitoring and Alerts

| Sub-Activity ID | BUDDY-002-A4.2 |
| --- | --- |
| Name | Set Up Monitoring and Alerts |
| Description | Set up monitoring and alerts to detect any unauthorized access attempts. Use AWS CloudWatch to monitor API Gateway logs. Deliverable: Monitoring and Alert Configuration. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | Operations |

💻 Code Example

aws cloudwatch put-metric-alarm --alarm-name ReadOnlyAccessAlert --metric-name APICalls --namespace AWS/ApiGateway --statistic Sum --period 300 --threshold 10 --comparison-operator GreaterThanOrEqualToThreshold --evaluation-periods 1 --alarm-actions arn:aws:sns:us-east-1:123456789012:MyTopic

═══════════════════════════════════════════════════════════════

## 3. BUDDY-003

Description

API keys used to authenticate Bob Shell in CI/CD pipelines must be stored as encrypted GitHub Actions secrets and never hardcoded in source code or workflow files.

Classification

| IT Domain | Secure SDLC & Governance |
| --- | --- |
| IT Subdomain | Secrets Management |
| Cybersecurity Domain | Data Security |
| Cybersecurity Subdomain | Secrets Management |

### Work Items

Activity 1: BUDDY-003-A1 - Design Secure Storage for API Keys

Design the architecture for securely storing API keys used by Bob Shell in CI/CD pipelines.

Sub-Activities

1. Define Security Requirements

| Sub-Activity ID | BUDDY-003-A1.1 |
| --- | --- |
| Name | Define Security Requirements |
| Description | Define the security requirements for storing API keys, including encryption standards, access controls, and rotation policies. Deliverable: Security requirements document outlining the encryption standards, access controls, and rotation policies. |
| Lifecycle Phase | Requirements |
| PPT Category | Process |
| Responsible Team | Security |

2. Architect Secure Storage Solution

| Sub-Activity ID | BUDDY-003-A1.2 |
| --- | --- |
| Name | Architect Secure Storage Solution |
| Description | Design the architecture for storing API keys as encrypted GitHub Actions secrets. Include diagrams and documentation on how secrets will be managed and accessed. Deliverable: Architecture diagram and documentation on secure storage of API keys. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Technology |
| Responsible Team | Architecture |

Activity 2: BUDDY-003-A2 - Implement Secure Storage for API Keys

Implement the secure storage of API keys in GitHub Actions.

Sub-Activities

1. Configure GitHub Actions Secrets

| Sub-Activity ID | BUDDY-003-A2.1 |
| --- | --- |
| Name | Configure GitHub Actions Secrets |
| Description | Set up GitHub Actions secrets to store the API keys for Bob Shell. Ensure that the secrets are encrypted and access is restricted to authorized users. Deliverable: GitHub Actions secrets configured with API keys. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

name: Configure Secrets on: push jobs: configure: runs-on: ubuntu-latest steps: - name: Set Secrets run: echo "API_KEY=$ { { secrets.API_KEY } }" >> $GITHUB_ENV

2. Update CI/CD Workflows

| Sub-Activity ID | BUDDY-003-A2.2 |
| --- | --- |
| Name | Update CI/CD Workflows |
| Description | Update the CI/CD workflows to use the encrypted API keys from GitHub Actions secrets. Ensure that no hardcoded API keys are present in the workflow files. Deliverable: Updated CI/CD workflow files using encrypted API keys. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

jobs: build: runs-on: ubuntu-latest steps: - name: Checkout code uses: actions/checkout@v2 - name: Use API Key run: echo "Using API Key: $ { { secrets.API_KEY } }"

Activity 3: BUDDY-003-A3 - Verify Secure Storage Implementation

Verify that the API keys are securely stored and accessed in the CI/CD pipelines.

Sub-Activities

1. Conduct Security Review

| Sub-Activity ID | BUDDY-003-A3.1 |
| --- | --- |
| Name | Conduct Security Review |
| Description | Conduct a security review of the implemented solution to ensure that API keys are stored securely and accessed only by authorized processes. Deliverable: Security review report. |
| Lifecycle Phase | Assurance / Audit |
| PPT Category | Process |
| Responsible Team | Security |

2. Perform Penetration Testing

| Sub-Activity ID | BUDDY-003-A3.2 |
| --- | --- |
| Name | Perform Penetration Testing |
| Description | Perform penetration testing to identify any vulnerabilities in the secure storage and access of API keys. Deliverable: Penetration testing report. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | Security |

Activity 4: BUDDY-003-A4 - Document and Train

Document the secure storage process and train the team on best practices.

Sub-Activities

1. Create Documentation

| Sub-Activity ID | BUDDY-003-A4.1 |
| --- | --- |
| Name | Create Documentation |
| Description | Create detailed documentation on the secure storage and management of API keys. Include guidelines for accessing and rotating API keys. Deliverable: Documentation on secure storage and management of API keys. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | People |
| Responsible Team | Compliance |

2. Conduct Training Sessions

| Sub-Activity ID | BUDDY-003-A4.2 |
| --- | --- |
| Name | Conduct Training Sessions |
| Description | Conduct training sessions for the development and operations teams on the secure storage and management of API keys. Ensure that all team members are aware of the best practices and guidelines. Deliverable: Training session materials and attendance records. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | People |
| Responsible Team | Compliance |

═══════════════════════════════════════════════════════════════

## 4. BUDDY-004

Description

The agent must never reproduce or display secrets, API keys, passwords, tokens, or credentials found in the repository code or commit history.

Classification

| IT Domain | Application Development |
| --- | --- |
| IT Subdomain | Secure SDLC & Governance |
| Cybersecurity Domain | Data Security |
| Cybersecurity Subdomain | Secrets Management |

### Work Items

Activity 1: BUDDY-004-A1 - Design and Implement Secret Detection Mechanism

Design and implement a mechanism to detect and prevent the display of secrets in the repository code or commit history.

Sub-Activities

1. Define Detection Criteria

| Sub-Activity ID | BUDDY-004-A1.1 |
| --- | --- |
| Name | Define Detection Criteria |
| Description | Define criteria for identifying secrets in the repository code and commit history. Create a list of regex patterns for common secret formats such as API keys, passwords, and tokens. Deliverable: detection-criteria.md file. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Security |

2. Implement Secret Detection Logic

| Sub-Activity ID | BUDDY-004-A1.2 |
| --- | --- |
| Name | Implement Secret Detection Logic |
| Description | Implement the secret detection logic using the defined criteria in the Java Spring Boot application. Integrate the detection logic into the CI/CD pipeline using GitHub Actions to scan each commit. Deliverable: SecretDetectionService.java and GitHub Actions workflow file. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

Activity 2: BUDDY-004-A2 - Configure Secret Masking in Logs

Configure the application to mask secrets in logs and ensure they are not displayed in any user-facing interfaces.

Sub-Activities

1. Configure Logging Framework

| Sub-Activity ID | BUDDY-004-A2.1 |
| --- | --- |
| Name | Configure Logging Framework |
| Description | Configure the logging framework (e.g., Logback) to mask sensitive information in logs. Define patterns to identify and mask secrets in log entries. Deliverable: logback.xml configuration file. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Engineering |

2. Implement Log Masking in Application

| Sub-Activity ID | BUDDY-004-A2.2 |
| --- | --- |
| Name | Implement Log Masking in Application |
| Description | Implement log masking in the Java Spring Boot application to ensure secrets are not logged. Use the configured logging framework to mask sensitive information. Deliverable: LogMaskingFilter.java. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

Activity 3: BUDDY-004-A3 - Test Secret Detection and Masking

Test the secret detection and masking mechanisms to ensure they work as expected.

Sub-Activities

1. Define Test Cases

| Sub-Activity ID | BUDDY-004-A3.1 |
| --- | --- |
| Name | Define Test Cases |
| Description | Define test cases to cover various scenarios where secrets might be present in the code or logs. Include positive and negative test cases. Deliverable: test-cases.md file. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

2. Execute Tests

| Sub-Activity ID | BUDDY-004-A3.2 |
| --- | --- |
| Name | Execute Tests |
| Description | Execute the defined test cases using automated testing tools. Ensure that secrets are detected and masked correctly in all scenarios. Deliverable: test-results.md file. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | QA |

Activity 4: BUDDY-004-A4 - Deploy and Monitor Secret Detection

Deploy the secret detection and masking mechanisms to the production environment and monitor their effectiveness.

Sub-Activities

1. Deploy to Production

| Sub-Activity ID | BUDDY-004-A4.1 |
| --- | --- |
| Name | Deploy to Production |
| Description | Deploy the updated application with secret detection and masking to the production environment using GitHub Actions. Ensure that the deployment process is smooth and does not affect existing functionality. Deliverable: Deployment report. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Monitor and Audit

| Sub-Activity ID | BUDDY-004-A4.2 |
| --- | --- |
| Name | Monitor and Audit |
| Description | Monitor the production environment for any instances where secrets are detected or displayed. Conduct regular audits to ensure the effectiveness of the secret detection and masking mechanisms. Deliverable: Audit report. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | People |
| Responsible Team | Security |

═══════════════════════════════════════════════════════════════

## 5. BUDDY-005

Description

No real customer data or production data must be accessible or surfaced through the agent even if present in logs or test files.

Classification

| IT Domain | Data & Analytics |
| --- | --- |
| IT Subdomain | Data Governance |
| Cybersecurity Domain | Data Security |
| Cybersecurity Subdomain | Data Classification & Protection |

### Work Items

Activity 1: BUDDY-005-A1 - Data Classification and Governance

Classify and govern data to ensure no real customer data or production data is accessible through the agent.

Sub-Activities

1. Classify Data Types

| Sub-Activity ID | BUDDY-005-A1.1 |
| --- | --- |
| Name | Classify Data Types |
| Description | Identify and classify all data types in the repository, including source code, configuration files, CI/CD workflow files, and auto-generated documentation. Ensure all data is categorized as either non-sensitive or sensitive. Deliverable: Data classification report and updated data governance policy. |
| Lifecycle Phase | Requirements |
| PPT Category | Process |
| Responsible Team | Data |

2. Implement Data Governance Policies

| Sub-Activity ID | BUDDY-005-A1.2 |
| --- | --- |
| Name | Implement Data Governance Policies |
| Description | Develop and implement data governance policies to restrict access to sensitive data. Ensure policies are enforced through access controls and monitoring. Deliverable: Updated data governance policy document and access control configurations. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Compliance |

Activity 2: BUDDY-005-A2 - Data Access Controls

Enforce access controls to prevent real customer data or production data from being surfaced through the agent.

Sub-Activities

1. Configure Access Controls

| Sub-Activity ID | BUDDY-005-A2.1 |
| --- | --- |
| Name | Configure Access Controls |
| Description | Configure access controls in IBM Consulting Assistants (ICA) to restrict access to sensitive data. Ensure only authorized users can access specific data types. Deliverable: Access control configurations and updated security policy. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Security |

2. Implement Logging and Monitoring

| Sub-Activity ID | BUDDY-005-A2.2 |
| --- | --- |
| Name | Implement Logging and Monitoring |
| Description | Implement logging and monitoring to track access to sensitive data. Ensure all access attempts are logged and monitored for anomalies. Deliverable: Logging and monitoring configurations and audit reports. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | Operations |

Activity 3: BUDDY-005-A3 - Data Masking and Anonymization

Mask or anonymize sensitive data to prevent it from being surfaced through the agent.

Sub-Activities

1. Implement Data Masking

| Sub-Activity ID | BUDDY-005-A3.1 |
| --- | --- |
| Name | Implement Data Masking |
| Description | Implement data masking techniques to obscure sensitive data in logs and test files. Ensure masked data is still usable for testing and debugging purposes. Deliverable: Data masking configurations and updated test files. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

2. Anonymize Sensitive Data

| Sub-Activity ID | BUDDY-005-A3.2 |
| --- | --- |
| Name | Anonymize Sensitive Data |
| Description | Anonymize sensitive data in logs and test files to prevent it from being identified. Ensure anonymized data is still useful for analysis and debugging. Deliverable: Anonymization configurations and updated log files. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

Activity 4: BUDDY-005-A4 - Security Verification and Testing

Verify and test the implementation to ensure no real customer data or production data is accessible through the agent.

Sub-Activities

1. Conduct Security Testing

| Sub-Activity ID | BUDDY-005-A4.1 |
| --- | --- |
| Name | Conduct Security Testing |
| Description | Conduct security testing to identify any vulnerabilities that could expose sensitive data. Ensure all identified vulnerabilities are remediated. Deliverable: Security test report and remediation plan. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

2. Perform Compliance Audit

| Sub-Activity ID | BUDDY-005-A4.2 |
| --- | --- |
| Name | Perform Compliance Audit |
| Description | Perform a compliance audit to ensure all data governance policies are being followed. Ensure all access controls and monitoring configurations are compliant with regulatory requirements. Deliverable: Compliance audit report and remediation plan. |
| Lifecycle Phase | Assurance / Audit |
| PPT Category | Process |
| Responsible Team | Compliance |

═══════════════════════════════════════════════════════════════

## 6. BUDDY-007

Description

The agent instructions must explicitly prevent prompt injection attacks. User inputs must not be able to override agent behavior or alter tool usage scope.

Classification

| IT Domain | Application Development |
| --- | --- |
| IT Subdomain | Secure SDLC & Governance |
| Cybersecurity Domain | Application Security |
| Cybersecurity Subdomain | Input Sanitization and Validation |

### Work Items

Activity 1: BUDDY-007-A1 - Design and Implement Input Validation

Design and implement input validation mechanisms to prevent prompt injection attacks.

Sub-Activities

1. Define Input Validation Requirements

| Sub-Activity ID | BUDDY-007-A1.1 |
| --- | --- |
| Name | Define Input Validation Requirements |
| Description | Define the requirements for input validation to prevent prompt injection attacks. Document the validation rules and constraints for user inputs. Deliverable: Input validation requirements document. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Architecture |

2. Implement Input Validation Logic

| Sub-Activity ID | BUDDY-007-A1.2 |
| --- | --- |
| Name | Implement Input Validation Logic |
| Description | Implement input validation logic in the agent's codebase using Spring Security's validation features. Ensure all user inputs are sanitized and validated against predefined rules. Deliverable: Validated input handling code in the agent's source code. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

@PreAuthorize('hasRole(ADMIN)')

Activity 2: BUDDY-007-A2 - Conduct Security Testing

Conduct security testing to ensure input validation mechanisms are effective.

Sub-Activities

1. Develop Test Cases for Input Validation

| Sub-Activity ID | BUDDY-007-A2.1 |
| --- | --- |
| Name | Develop Test Cases for Input Validation |
| Description | Develop test cases to validate the effectiveness of input validation mechanisms. Include edge cases and potential injection attacks. Deliverable: Test cases for input validation. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

2. Execute Security Tests

| Sub-Activity ID | BUDDY-007-A2.2 |
| --- | --- |
| Name | Execute Security Tests |
| Description | Execute the developed test cases to ensure input validation mechanisms prevent prompt injection attacks. Document test results and any identified vulnerabilities. Deliverable: Security test results report. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | Security |

Activity 3: BUDDY-007-A3 - Deploy and Monitor Input Validation

Deploy the validated input handling code and monitor for any security incidents.

Sub-Activities

1. Deploy Validated Code

| Sub-Activity ID | BUDDY-007-A3.1 |
| --- | --- |
| Name | Deploy Validated Code |
| Description | Deploy the validated input handling code to the production environment. Ensure all changes are documented and reviewed. Deliverable: Deployed input validation code in the production environment. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Monitor for Security Incidents

| Sub-Activity ID | BUDDY-007-A3.2 |
| --- | --- |
| Name | Monitor for Security Incidents |
| Description | Monitor the production environment for any security incidents related to input validation. Use logging and monitoring tools to detect and respond to potential attacks. Deliverable: Security monitoring dashboard and incident response plan. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Process |
| Responsible Team | Operations |

═══════════════════════════════════════════════════════════════

## 7. BUDDY-008

Description

The agent must not execute code or run commands based on user input. All tool usage must be constrained to read operations defined in the system prompt.

Classification

| IT Domain | Application Development |
| --- | --- |
| IT Subdomain | Secure SDLC & Governance |
| Cybersecurity Domain | Application Security |
| Cybersecurity Subdomain | Input Sanitization and Validation |

### Work Items

Activity 1: BUDDY-008-A1 - Design and Architecture for Input Validation

Define the architecture and design for ensuring the agent does not execute code or run commands based on user input.

Sub-Activities

1. Define Input Validation Strategy

| Sub-Activity ID | BUDDY-008-A1.1 |
| --- | --- |
| Name | Define Input Validation Strategy |
| Description | Create a detailed input validation strategy that ensures all user inputs are sanitized and validated against a predefined set of allowed operations. Document the strategy in the system design document. Deliverable: Input Validation Strategy Document. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Architecture |

2. Design Read-Only Operations

| Sub-Activity ID | BUDDY-008-A1.2 |
| --- | --- |
| Name | Design Read-Only Operations |
| Description | Design the system to constrain all tool usage to read operations defined in the system prompt. Ensure that no write or execute operations are allowed based on user input. Deliverable: System Design Document with Read-Only Constraints. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Architecture |

Activity 2: BUDDY-008-A2 - Implement Input Validation

Implement the input validation mechanisms to ensure the agent does not execute code or run commands based on user input.

Sub-Activities

1. Integrate Input Validation Middleware

| Sub-Activity ID | BUDDY-008-A2.1 |
| --- | --- |
| Name | Integrate Input Validation Middleware |
| Description | Integrate input validation middleware in the Spring Boot application using Spring Security. Ensure all user inputs are validated against the predefined set of allowed operations. Deliverable: Spring Security Configuration with Input Validation Middleware. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

securityConfigurer.addFilterBefore(inputValidationFilter, UsernamePasswordAuthenticationFilter.class)

2. Test Input Validation

| Sub-Activity ID | BUDDY-008-A2.2 |
| --- | --- |
| Name | Test Input Validation |
| Description | Develop unit and integration tests to validate that the input validation middleware correctly sanitizes and validates user inputs. Ensure that no code execution or command running is allowed based on user input. Deliverable: Test Cases with 90 percent or higher coverage. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | QA |

💻 Code Example

assertThrows(InvalidInputException.class, () -> agent.processCommand('invalidCommand'))

Activity 3: BUDDY-008-A3 - Security Verification

Verify the security of the input validation mechanisms to ensure they meet the requirements.

Sub-Activities

1. Perform Security Code Review

| Sub-Activity ID | BUDDY-008-A3.1 |
| --- | --- |
| Name | Perform Security Code Review |
| Description | Conduct a security code review to ensure that all input validation mechanisms are correctly implemented and there are no vulnerabilities. Deliverable: Security Code Review Report. |
| Lifecycle Phase | Security Implementation |
| PPT Category | People |
| Responsible Team | Security |

2. Conduct Penetration Testing

| Sub-Activity ID | BUDDY-008-A3.2 |
| --- | --- |
| Name | Conduct Penetration Testing |
| Description | Perform penetration testing to validate that the input validation mechanisms effectively prevent code execution or command running based on user input. Deliverable: Penetration Testing Report. |
| Lifecycle Phase | Security Implementation |
| PPT Category | People |
| Responsible Team | Security |

Activity 4: BUDDY-008-A4 - Deployment and Monitoring

Deploy the input validation mechanisms and set up monitoring to ensure ongoing security.

Sub-Activities

1. Deploy Input Validation Middleware

| Sub-Activity ID | BUDDY-008-A4.1 |
| --- | --- |
| Name | Deploy Input Validation Middleware |
| Description | Deploy the input validation middleware to the production environment. Ensure that all user inputs are validated against the predefined set of allowed operations. Deliverable: Deployed Input Validation Middleware. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

kubectl apply -f input-validation-deployment.yaml

2. Set Up Monitoring and Logging

| Sub-Activity ID | BUDDY-008-A4.2 |
| --- | --- |
| Name | Set Up Monitoring and Logging |
| Description | Set up monitoring and logging to track all user inputs and validate that the input validation mechanisms are functioning correctly. Deliverable: Monitoring and Logging Configuration. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | Operations |

💻 Code Example

loggingConfig.setLevel(LogLevel.INFO)

═══════════════════════════════════════════════════════════════

## 8. BUDDY-009

Description

The agent must never hallucinate technical information not present in the repository. If information is missing it must say so explicitly rather than generating unverified content.

Classification

| IT Domain | Application Development |
| --- | --- |
| IT Subdomain | Secure SDLC & Governance |
| Cybersecurity Domain | Application Security |
| Cybersecurity Subdomain | Business Logic Validation |

### Work Items

Activity 1: BUDDY-009-A1 - Define Agent Behavior for Missing Information

Establish guidelines and mechanisms to ensure the agent does not hallucinate technical information.

Sub-Activities

1. Develop Agent Logic for Missing Information

| Sub-Activity ID | BUDDY-009-A1.1 |
| --- | --- |
| Name | Develop Agent Logic for Missing Information |
| Description | Implement logic in the agent to explicitly state when information is missing rather than generating unverified content. Use Spring Boot and Java to enforce this behavior. Deliverable: Updated agent logic in src/main/java/com/ibm/ica/agent/LogicHandler.java with unit tests achieving 90 percent or higher coverage. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

2. Update Agent Instructions

| Sub-Activity ID | BUDDY-009-A1.2 |
| --- | --- |
| Name | Update Agent Instructions |
| Description | Modify the agent instructions to include explicit guidance on handling missing information. Ensure that all user prompts and responses adhere to this guideline. Deliverable: Updated agent instructions in src/main/resources/instructions.md. |
| Lifecycle Phase | Development |
| PPT Category | Process |
| Responsible Team | Engineering |

Activity 2: BUDDY-009-A2 - Implement Security Verification for Agent Responses

Ensure that the agent's responses are verified against the repository content.

Sub-Activities

1. Develop Verification Mechanism

| Sub-Activity ID | BUDDY-009-A2.1 |
| --- | --- |
| Name | Develop Verification Mechanism |
| Description | Create a verification mechanism to cross-check the agent's responses with the repository content. Use GitHub API to fetch the latest repository data and compare it with the agent's output. Deliverable: Verification service in src/main/java/com/ibm/ica/agent/VerificationService.java. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Security |

2. Integrate Verification with Agent Logic

| Sub-Activity ID | BUDDY-009-A2.2 |
| --- | --- |
| Name | Integrate Verification with Agent Logic |
| Description | Integrate the verification mechanism with the agent's logic to ensure all responses are validated. Update the agent's response generation process to include this verification step. Deliverable: Updated agent logic in src/main/java/com/ibm/ica/agent/LogicHandler.java. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Engineering |

Activity 3: BUDDY-009-A3 - Conduct Security Testing

Perform thorough security testing to ensure the agent does not hallucinate information.

Sub-Activities

1. Define Test Plan

| Sub-Activity ID | BUDDY-009-A3.1 |
| --- | --- |
| Name | Define Test Plan |
| Description | Create a comprehensive test plan to cover all scenarios where the agent might hallucinate information. Include edge cases and potential vulnerabilities. Deliverable: Test plan document in docs/test-plan.md. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

2. Execute Security Tests

| Sub-Activity ID | BUDDY-009-A3.2 |
| --- | --- |
| Name | Execute Security Tests |
| Description | Execute the defined security tests using automated tools and manual testing. Ensure that all tests are documented and results are recorded. Deliverable: Test results report in docs/test-results.md. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | QA |

Activity 4: BUDDY-009-A4 - Deploy and Monitor Agent

Deploy the agent to the production environment and set up monitoring to ensure ongoing compliance.

Sub-Activities

1. Deploy Agent to Production

| Sub-Activity ID | BUDDY-009-A4.1 |
| --- | --- |
| Name | Deploy Agent to Production |
| Description | Deploy the updated agent to the IBM Cloud environment using GitHub Actions for CI/CD. Ensure that all deployment steps are automated and documented. Deliverable: Deployment script in .github/workflows/deploy.yml. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Set Up Monitoring and Logging

| Sub-Activity ID | BUDDY-009-A4.2 |
| --- | --- |
| Name | Set Up Monitoring and Logging |
| Description | Configure monitoring and logging for the agent to track its behavior and responses. Use IBM Cloud Monitoring and Logging services to set up alerts and dashboards. Deliverable: Monitoring configuration in src/main/resources/monitoring-config.yaml. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | Operations |

═══════════════════════════════════════════════════════════════

## 9. BUDDY-010

Description

Passwords stored in plain text in AdminService and UserServices must be flagged as a critical security finding. BCryptPasswordEncoder is declared but not applied and this gap must be surfaced to developers.

Classification

| IT Domain | Application Development |
| --- | --- |
| IT Subdomain | Backend Services |
| Cybersecurity Domain | Application Security |
| Cybersecurity Subdomain | Password Protection |

### Work Items

Activity 1: BUDDY-010-A1 - Architecture and Design

Design the architecture to handle password encryption using BCryptPasswordEncoder.

Sub-Activities

1. Define Encryption Strategy

| Sub-Activity ID | BUDDY-010-A1.1 |
| --- | --- |
| Name | Define Encryption Strategy |
| Description | Define the encryption strategy for passwords using BCryptPasswordEncoder in AdminService and UserServices. Create detailed design documents specifying the use of BCryptPasswordEncoder for password hashing. Deliverable: Encryption strategy document. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Architecture |

2. Review Existing Codebase

| Sub-Activity ID | BUDDY-010-A1.2 |
| --- | --- |
| Name | Review Existing Codebase |
| Description | Review the existing codebase to identify all instances where passwords are stored in plain text. Document the findings and create a list of areas requiring encryption. Deliverable: Code review report highlighting plain text password storage. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | People |
| Responsible Team | Security |

Activity 2: BUDDY-010-A2 - Implementation

Implement password encryption using BCryptPasswordEncoder.

Sub-Activities

1. Integrate BCryptPasswordEncoder

| Sub-Activity ID | BUDDY-010-A2.1 |
| --- | --- |
| Name | Integrate BCryptPasswordEncoder |
| Description | Integrate BCryptPasswordEncoder into AdminService and UserServices to hash passwords before storing them. Update the relevant service classes to use BCryptPasswordEncoder for password hashing. Deliverable: Updated service classes with BCryptPasswordEncoder integration. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

PasswordEncoder passwordEncoder = new BCryptPasswordEncoder();

2. Update Database Schema

| Sub-Activity ID | BUDDY-010-A2.2 |
| --- | --- |
| Name | Update Database Schema |
| Description | Update the database schema to ensure that passwords are stored as hashed values. Modify the database migration scripts to reflect the changes. Deliverable: Updated database migration scripts. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

ALTER TABLE users MODIFY COLUMN password VARCHAR(255);

Activity 3: BUDDY-010-A3 - Security Verification

Verify the implementation of password encryption.

Sub-Activities

1. Conduct Security Review

| Sub-Activity ID | BUDDY-010-A3.1 |
| --- | --- |
| Name | Conduct Security Review |
| Description | Conduct a security review to ensure that all passwords are encrypted using BCryptPasswordEncoder. Verify that no plain text passwords are stored in the database. Deliverable: Security review report. |
| Lifecycle Phase | Security Implementation |
| PPT Category | People |
| Responsible Team | Security |

2. Automate Security Checks

| Sub-Activity ID | BUDDY-010-A3.2 |
| --- | --- |
| Name | Automate Security Checks |
| Description | Automate security checks to continuously monitor the encryption of passwords. Implement automated tests to verify that passwords are always stored as hashed values. Deliverable: Automated security check scripts. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | QA |

💻 Code Example

assertTrue(passwordEncoder.matches(rawPassword, hashedPassword));

Activity 4: BUDDY-010-A4 - Testing

Test the password encryption implementation.

Sub-Activities

1. Define Test Plan

| Sub-Activity ID | BUDDY-010-A4.1 |
| --- | --- |
| Name | Define Test Plan |
| Description | Define a comprehensive test plan to validate the password encryption implementation. Include unit tests, integration tests, and end-to-end tests. Deliverable: Test plan document. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

2. Execute Tests

| Sub-Activity ID | BUDDY-010-A4.2 |
| --- | --- |
| Name | Execute Tests |
| Description | Execute the defined tests to ensure that passwords are encrypted correctly. Document the test results and address any issues found. Deliverable: Test results report. |
| Lifecycle Phase | Testing |
| PPT Category | People |
| Responsible Team | QA |

Activity 5: BUDDY-010-A5 - Deployment

Deploy the updated services with password encryption.

Sub-Activities

1. Prepare Deployment Package

| Sub-Activity ID | BUDDY-010-A5.1 |
| --- | --- |
| Name | Prepare Deployment Package |
| Description | Prepare the deployment package for AdminService and UserServices with the updated password encryption implementation. Ensure all changes are included in the package. Deliverable: Deployment package. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Deploy to Production

| Sub-Activity ID | BUDDY-010-A5.2 |
| --- | --- |
| Name | Deploy to Production |
| Description | Deploy the updated services to the production environment. Monitor the deployment to ensure that it completes successfully. Deliverable: Deployment completion report. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Process |
| Responsible Team | DevOps |

═══════════════════════════════════════════════════════════════

## 10. BUDDY-011

Description

CSRF protection is globally disabled in SecurityConfig. This must be flagged as a high-severity security gap in every automated audit report.

Classification

| IT Domain | Application Development |
| --- | --- |
| IT Subdomain | Secure SDLC & Governance |
| Cybersecurity Domain | Application Security |
| Cybersecurity Subdomain | Secure SDLC |

### Work Items

Activity 1: BUDDY-011-A1 - Security Assessment and Gap Analysis

Assess the current security configuration of the application, specifically focusing on CSRF protection, and identify gaps.

Sub-Activities

1. Review Security Configuration

| Sub-Activity ID | BUDDY-011-A1.1 |
| --- | --- |
| Name | Review Security Configuration |
| Description | Review the existing SecurityConfig class in the Spring Boot application to understand the current CSRF protection settings. Identify where CSRF protection is globally disabled. Deliverable: Detailed review report of the SecurityConfig class. |
| Lifecycle Phase | Requirements |
| PPT Category | Technology |
| Responsible Team | Security |

2. Identify Security Gaps

| Sub-Activity ID | BUDDY-011-A1.2 |
| --- | --- |
| Name | Identify Security Gaps |
| Description | Document the security gaps related to CSRF protection in the application. Highlight the specific lines of code or configuration settings where CSRF protection is disabled. Deliverable: Security gap report with detailed findings. |
| Lifecycle Phase | Requirements |
| PPT Category | Technology |
| Responsible Team | Security |

Activity 2: BUDDY-011-A2 - Implement CSRF Protection

Implement CSRF protection in the application to mitigate the identified security gaps.

Sub-Activities

1. Enable CSRF Protection in Spring Security

| Sub-Activity ID | BUDDY-011-A2.1 |
| --- | --- |
| Name | Enable CSRF Protection in Spring Security |
| Description | Modify the SecurityConfig class to enable CSRF protection globally. Ensure that CSRF tokens are generated and validated for all relevant endpoints. Deliverable: Updated SecurityConfig class with CSRF protection enabled. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

http.csrf().disable()

2. Test CSRF Protection

| Sub-Activity ID | BUDDY-011-A2.2 |
| --- | --- |
| Name | Test CSRF Protection |
| Description | Develop and execute test cases to verify that CSRF protection is working as expected. Ensure that unauthorized requests are blocked and valid requests are allowed. Deliverable: Test report with 90 percent or higher coverage. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | QA |

Activity 3: BUDDY-011-A3 - Automated Audit Reporting

Ensure that the automated audit reports flag CSRF protection gaps as high-severity issues.

Sub-Activities

1. Update Audit Scripts

| Sub-Activity ID | BUDDY-011-A3.1 |
| --- | --- |
| Name | Update Audit Scripts |
| Description | Modify the existing audit scripts to include checks for CSRF protection. Ensure that the scripts flag CSRF protection gaps as high-severity issues. Deliverable: Updated audit scripts with CSRF protection checks. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Security |

2. Validate Audit Reports

| Sub-Activity ID | BUDDY-011-A3.2 |
| --- | --- |
| Name | Validate Audit Reports |
| Description | Run the updated audit scripts and validate that CSRF protection gaps are correctly flagged as high-severity issues. Ensure that the reports are generated and reviewed by the security team. Deliverable: Validated audit reports with CSRF protection findings. |
| Lifecycle Phase | Assurance / Audit |
| PPT Category | Process |
| Responsible Team | Compliance |

═══════════════════════════════════════════════════════════════

## 11. BUDDY-012

Description

Hardcoded admin credentials seeded by DataLoader on startup must be flagged and documented as a known security risk requiring remediation before any production deployment.

Classification

| IT Domain | Application Development |
| --- | --- |
| IT Subdomain | Secure SDLC & Governance |
| Cybersecurity Domain | Application Security |
| Cybersecurity Subdomain | Secure SDLC |

### Work Items

Activity 1: BUDDY-012-A1 - Identify and Document Hardcoded Credentials

Identify all instances of hardcoded admin credentials in the codebase and document them as security risks.

Sub-Activities

1. Code Review for Hardcoded Credentials

| Sub-Activity ID | BUDDY-012-A1.1 |
| --- | --- |
| Name | Code Review for Hardcoded Credentials |
| Description | Conduct a thorough code review to identify all instances where admin credentials are hardcoded in the source code. Focus on areas where DataLoader is used to seed credentials. Deliverable: List of identified hardcoded credentials with their locations in the codebase. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Process |
| Responsible Team | Security |

2. Document Security Risks

| Sub-Activity ID | BUDDY-012-A1.2 |
| --- | --- |
| Name | Document Security Risks |
| Description | Document each instance of hardcoded credentials as a known security risk. Include details on the location, potential impact, and remediation steps required. Deliverable: Security risk documentation report. |
| Lifecycle Phase | Security Implementation |
| PPT Category | People |
| Responsible Team | Security |

Activity 2: BUDDY-012-A2 - Implement Secure Credential Management

Replace hardcoded credentials with secure credential management practices.

Sub-Activities

1. Configure Environment Variables

| Sub-Activity ID | BUDDY-012-A2.1 |
| --- | --- |
| Name | Configure Environment Variables |
| Description | Configure environment variables to store admin credentials securely. Update the application to read credentials from these environment variables instead of hardcoding them. Deliverable: Updated application configuration to use environment variables for credentials. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

System.getenv('ADMIN_CREDENTIALS')

2. Integrate with Secrets Management

| Sub-Activity ID | BUDDY-012-A2.2 |
| --- | --- |
| Name | Integrate with Secrets Management |
| Description | Integrate with a secrets management service such as AWS Secrets Manager or HashiCorp Vault to manage admin credentials securely. Update the DataLoader to fetch credentials from the secrets management service. Deliverable: Integration code for secrets management service. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

secretsManager.getSecretValue('admin-credentials')

Activity 3: BUDDY-012-A3 - Verify and Test Secure Credential Management

Verify that hardcoded credentials have been removed and secure credential management practices are in place.

Sub-Activities

1. Conduct Security Testing

| Sub-Activity ID | BUDDY-012-A3.1 |
| --- | --- |
| Name | Conduct Security Testing |
| Description | Conduct security testing to ensure that hardcoded credentials have been removed and that the application correctly uses secure credential management practices. Deliverable: Security test report. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

2. Review and Approve Security Changes

| Sub-Activity ID | BUDDY-012-A3.2 |
| --- | --- |
| Name | Review and Approve Security Changes |
| Description | Review the security changes and approve them for production deployment. Ensure that all identified risks have been addressed and that the application is secure. Deliverable: Approval documentation for security changes. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | People |
| Responsible Team | Compliance |

═══════════════════════════════════════════════════════════════

## 12. BUDDY-013

Description

The CI/CD pipeline must include a dependency vulnerability scan such as OWASP Dependency-Check to detect CVEs in Maven dependencies before merging to main.

Classification

| IT Domain | Secure SDLC & Governance |
| --- | --- |
| IT Subdomain | Secure Development |
| Cybersecurity Domain | Vulnerability Management |
| Cybersecurity Subdomain | Dependency Security |

### Work Items

Activity 1: BUDDY-013-A1 - Integrate Dependency Vulnerability Scanning

Integrate OWASP Dependency-Check into the CI/CD pipeline to scan for vulnerabilities in Maven dependencies.

Sub-Activities

1. Select and Configure Dependency-Check

| Sub-Activity ID | BUDDY-013-A1.1 |
| --- | --- |
| Name | Select and Configure Dependency-Check |
| Description | Select OWASP Dependency-Check as the tool for scanning Maven dependencies. Configure Dependency-Check to integrate with the existing Maven build process. Deliverable: Updated pom.xml with Dependency-Check plugin configuration. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Technology |
| Responsible Team | Security |

2. Implement Dependency-Check in CI/CD Pipeline

| Sub-Activity ID | BUDDY-013-A1.2 |
| --- | --- |
| Name | Implement Dependency-Check in CI/CD Pipeline |
| Description | Add a step in the GitHub Actions workflow to run Dependency-Check during the build process. Ensure the scan runs before merging to the main branch. Deliverable: Updated GitHub Actions workflow file with Dependency-Check step. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

- name: Run Dependency-Check run: mvn org.owasp:dependency-check-maven:check

Activity 2: BUDDY-013-A2 - Verify Dependency Scan Results

Ensure that the dependency scan results are reviewed and acted upon before merging to the main branch.

Sub-Activities

1. Define Acceptance Criteria for Scan Results

| Sub-Activity ID | BUDDY-013-A2.1 |
| --- | --- |
| Name | Define Acceptance Criteria for Scan Results |
| Description | Define the criteria for accepting or rejecting scan results. Set thresholds for acceptable vulnerability levels. Deliverable: Documentation of acceptance criteria for dependency scan results. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Process |
| Responsible Team | Security |

2. Review and Act on Scan Results

| Sub-Activity ID | BUDDY-013-A2.2 |
| --- | --- |
| Name | Review and Act on Scan Results |
| Description | Review the scan results generated by Dependency-Check. Address any critical or high-severity vulnerabilities before merging to the main branch. Deliverable: Report on reviewed and addressed vulnerabilities. |
| Lifecycle Phase | Testing |
| PPT Category | People |
| Responsible Team | Security |

Activity 3: BUDDY-013-A3 - Monitor and Maintain Dependency Scan

Establish ongoing monitoring and maintenance of the dependency scan process to ensure continuous security.

Sub-Activities

1. Set Up Monitoring for Dependency Scan

| Sub-Activity ID | BUDDY-013-A3.1 |
| --- | --- |
| Name | Set Up Monitoring for Dependency Scan |
| Description | Configure monitoring to track the execution and results of the dependency scan. Use GitHub Actions alerts to notify the team of any failures or critical findings. Deliverable: Configured monitoring and alerting for dependency scan. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Regularly Update Dependency-Check

| Sub-Activity ID | BUDDY-013-A3.2 |
| --- | --- |
| Name | Regularly Update Dependency-Check |
| Description | Ensure that Dependency-Check is regularly updated to the latest version to benefit from the latest vulnerability database and improvements. Deliverable: Schedule for regular updates of Dependency-Check. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Process |
| Responsible Team | Security |

═══════════════════════════════════════════════════════════════

## 13. BUDDY-014

Description

Bob Shell installed via curl in CI must include integrity verification such as SHA-256 checksum to protect against supply chain attacks on the install script.

Classification

| IT Domain | Secure SDLC & Governance |
| --- | --- |
| IT Subdomain | Secure Development |
| Cybersecurity Domain | Vulnerability Management |
| Cybersecurity Subdomain | Dependency Security |

### Work Items

Activity 1: BUDDY-014-A1 - Integrate SHA-256 Checksum Verification for Bob Shell Installation

Ensure the Bob Shell installation script includes integrity verification to protect against supply chain attacks.

Sub-Activities

1. Define Checksum Verification Process

| Sub-Activity ID | BUDDY-014-A1.1 |
| --- | --- |
| Name | Define Checksum Verification Process |
| Description | Define the process for generating and verifying SHA-256 checksums for the Bob Shell installation script. Document the steps and tools required for this process. Deliverable: Checksum verification process document. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Security |

2. Implement Checksum Generation in CI Pipeline

| Sub-Activity ID | BUDDY-014-A1.2 |
| --- | --- |
| Name | Implement Checksum Generation in CI Pipeline |
| Description | Modify the CI pipeline to generate SHA-256 checksums for the Bob Shell installation script. Use GitHub Actions to automate this process. Deliverable: Updated GitHub Actions workflow file with checksum generation step. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

steps: - name: Generate SHA-256 checksum run: sha256sum bob-shell-install.sh > bob-shell-install.sha256

Activity 2: BUDDY-014-A2 - Verify Checksum in CI Pipeline

Ensure the CI pipeline verifies the SHA-256 checksum of the Bob Shell installation script before proceeding with the installation.

Sub-Activities

1. Implement Checksum Verification in CI Pipeline

| Sub-Activity ID | BUDDY-014-A2.1 |
| --- | --- |
| Name | Implement Checksum Verification in CI Pipeline |
| Description | Modify the CI pipeline to verify the SHA-256 checksum of the Bob Shell installation script. Use GitHub Actions to automate this verification. Deliverable: Updated GitHub Actions workflow file with checksum verification step. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

steps: - name: Verify SHA-256 checksum run: sha256sum -c bob-shell-install.sha256

2. Test Checksum Verification Process

| Sub-Activity ID | BUDDY-014-A2.2 |
| --- | --- |
| Name | Test Checksum Verification Process |
| Description | Conduct tests to ensure the checksum verification process works as expected. Validate that the CI pipeline fails if the checksum does not match. Deliverable: Test results and validation report. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

Activity 3: BUDDY-014-A3 - Document and Review Checksum Verification Process

Document the checksum verification process and conduct a security review to ensure it meets the required security standards.

Sub-Activities

1. Document Checksum Verification Process

| Sub-Activity ID | BUDDY-014-A3.1 |
| --- | --- |
| Name | Document Checksum Verification Process |
| Description | Create detailed documentation for the checksum verification process. Include steps, tools, and best practices. Deliverable: Comprehensive checksum verification process document. |
| Lifecycle Phase | Assurance / Audit |
| PPT Category | People |
| Responsible Team | Security |

2. Conduct Security Review

| Sub-Activity ID | BUDDY-014-A3.2 |
| --- | --- |
| Name | Conduct Security Review |
| Description | Conduct a security review of the checksum verification process. Ensure it meets the required security standards and best practices. Deliverable: Security review report and recommendations. |
| Lifecycle Phase | Assurance / Audit |
| PPT Category | People |
| Responsible Team | Security |

═══════════════════════════════════════════════════════════════

## 14. BUDDY-015

Description

Chromium installed in the CI runner for PDF generation must use a pinned version to prevent version drift and unvetted updates introducing vulnerabilities.

Classification

| IT Domain | Secure SDLC & Governance |
| --- | --- |
| IT Subdomain | Secure Development |
| Cybersecurity Domain | Vulnerability Management |
| Cybersecurity Subdomain | Dependency Security |

### Work Items

Activity 1: BUDDY-015-A1 - Define Chromium Versioning Strategy

Establish a strategy for pinning Chromium versions in the CI runner to ensure consistent and secure PDF generation.

Sub-Activities

1. Research Chromium Versions

| Sub-Activity ID | BUDDY-015-A1.1 |
| --- | --- |
| Name | Research Chromium Versions |
| Description | Identify the latest stable version of Chromium that supports all required PDF generation features. Document the version and its compatibility with the existing CI/CD pipeline. Deliverable: Chromium version compatibility report. |
| Lifecycle Phase | Requirements |
| PPT Category | Process |
| Responsible Team | Engineering |

2. Update CI/CD Configuration

| Sub-Activity ID | BUDDY-015-A1.2 |
| --- | --- |
| Name | Update CI/CD Configuration |
| Description | Modify the GitHub Actions workflow file to specify the pinned Chromium version. Ensure the configuration file is updated to reflect the new versioning strategy. Deliverable: Updated GitHub Actions workflow file with pinned Chromium version. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

jobs: build: runs-on: ubuntu-latest steps: - name: Install Chromium uses: actions/setup-chromium@v1 with: version: '94.0.4606.81'

Activity 2: BUDDY-015-A2 - Implement Chromium Version Pinning

Integrate the pinned Chromium version into the CI runner and verify its functionality.

Sub-Activities

1. Install Chromium in CI Runner

| Sub-Activity ID | BUDDY-015-A2.1 |
| --- | --- |
| Name | Install Chromium in CI Runner |
| Description | Update the CI runner configuration to install the pinned Chromium version using a package manager. Ensure the installation script verifies the integrity of the downloaded Chromium package. Deliverable: Updated CI runner configuration with Chromium installation script. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

curl -o chromium.deb https://example.com/chromium-94.0.4606.81.deb && sudo dpkg -i chromium.deb

2. Verify PDF Generation

| Sub-Activity ID | BUDDY-015-A2.2 |
| --- | --- |
| Name | Verify PDF Generation |
| Description | Run test cases to ensure that the pinned Chromium version correctly generates PDFs. Validate the output against the expected results. Deliverable: Test report confirming successful PDF generation with the pinned Chromium version. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

Activity 3: BUDDY-015-A3 - Monitor and Maintain Chromium Version

Establish monitoring and maintenance processes to ensure the pinned Chromium version remains secure and up-to-date.

Sub-Activities

1. Set Up Version Monitoring

| Sub-Activity ID | BUDDY-015-A3.1 |
| --- | --- |
| Name | Set Up Version Monitoring |
| Description | Configure a monitoring tool to track Chromium updates and security advisories. Set up alerts for new versions and potential vulnerabilities. Deliverable: Monitoring configuration with alerts for Chromium updates. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | Operations |

2. Document Maintenance Procedures

| Sub-Activity ID | BUDDY-015-A3.2 |
| --- | --- |
| Name | Document Maintenance Procedures |
| Description | Create documentation outlining the procedures for updating the pinned Chromium version in the CI runner. Include steps for testing and validation. Deliverable: Maintenance procedures document for Chromium version updates. |
| Lifecycle Phase | Assurance / Audit |
| PPT Category | Process |
| Responsible Team | Compliance |

═══════════════════════════════════════════════════════════════

## 15. BUDDY-016

Description

Every CI workflow run must produce a traceable audit summary including trigger type, commit SHA, author identity, and list of changed files.

Classification

| IT Domain | Observability & Monitoring |
| --- | --- |
| IT Subdomain | Logging |
| Cybersecurity Domain | Security Monitoring |
| Cybersecurity Subdomain | Security Logging & Audit |

### Work Items

Activity 1: BUDDY-016-A1 - Design CI Workflow Audit Logging

Design the audit logging mechanism for CI workflows to ensure traceability.

Sub-Activities

1. Define Audit Logging Requirements

| Sub-Activity ID | BUDDY-016-A1.1 |
| --- | --- |
| Name | Define Audit Logging Requirements |
| Description | Define the specific details to be logged in each CI workflow run, including trigger type, commit SHA, author identity, and list of changed files. Deliverable: Audit logging requirements document. |
| Lifecycle Phase | Requirements |
| PPT Category | Process |
| Responsible Team | Architecture |

2. Design Audit Logging Schema

| Sub-Activity ID | BUDDY-016-A1.2 |
| --- | --- |
| Name | Design Audit Logging Schema |
| Description | Design the schema for the audit logs, ensuring it captures all necessary details for traceability. Deliverable: Audit logging schema document. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Technology |
| Responsible Team | Architecture |

Activity 2: BUDDY-016-A2 - Implement CI Workflow Audit Logging

Implement the audit logging mechanism in the CI workflows.

Sub-Activities

1. Integrate Audit Logging in GitHub Actions

| Sub-Activity ID | BUDDY-016-A2.1 |
| --- | --- |
| Name | Integrate Audit Logging in GitHub Actions |
| Description | Integrate the audit logging mechanism into the existing GitHub Actions workflows. Use GitHub Actions secrets to securely store sensitive information. Deliverable: Updated GitHub Actions workflow files with audit logging. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

name: CI Workflow Audit on: [push, pull_request] jobs: audit: runs-on: ubuntu-latest steps: - name: Log Audit Details run: echo 'Trigger Type: $ { { github.event_name } }, Commit SHA: $ { { github.sha } }, Author: $ { { github.actor } }'

2. Test Audit Logging Implementation

| Sub-Activity ID | BUDDY-016-A2.2 |
| --- | --- |
| Name | Test Audit Logging Implementation |
| Description | Test the audit logging implementation to ensure it captures all required details accurately. Deliverable: Test results and audit log samples. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

Activity 3: BUDDY-016-A3 - Verify and Validate Audit Logging

Verify and validate the audit logging mechanism to ensure compliance with requirements.

Sub-Activities

1. Conduct Security Review

| Sub-Activity ID | BUDDY-016-A3.1 |
| --- | --- |
| Name | Conduct Security Review |
| Description | Conduct a security review of the audit logging implementation to ensure it meets security standards. Deliverable: Security review report. |
| Lifecycle Phase | Security Implementation |
| PPT Category | People |
| Responsible Team | Security |

2. Validate Audit Logs

| Sub-Activity ID | BUDDY-016-A3.2 |
| --- | --- |
| Name | Validate Audit Logs |
| Description | Validate the audit logs to ensure they contain all required details and are accurate. Deliverable: Validation report. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

Activity 4: BUDDY-016-A4 - Deploy and Monitor Audit Logging

Deploy the audit logging mechanism and monitor its operation.

Sub-Activities

1. Deploy Audit Logging to Production

| Sub-Activity ID | BUDDY-016-A4.1 |
| --- | --- |
| Name | Deploy Audit Logging to Production |
| Description | Deploy the audit logging mechanism to the production environment. Deliverable: Deployment confirmation. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Monitor Audit Logging

| Sub-Activity ID | BUDDY-016-A4.2 |
| --- | --- |
| Name | Monitor Audit Logging |
| Description | Monitor the audit logging mechanism to ensure it operates correctly and captures all required details. Deliverable: Monitoring report. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Process |
| Responsible Team | Operations |

═══════════════════════════════════════════════════════════════

## 16. BUDDY-017

Description

Agent interactions in ICA must be logged at the platform level. No sensitive data must appear in GitHub Actions step summaries or workflow logs.

Classification

| IT Domain | Observability & Monitoring |
| --- | --- |
| IT Subdomain | Logging |
| Cybersecurity Domain | Security Monitoring |
| Cybersecurity Subdomain | Security Logging & Audit |

### Work Items

Activity 1: BUDDY-017-A1 - Design Logging Architecture

Design the logging architecture for agent interactions in ICA.

Sub-Activities

1. Define Logging Requirements

| Sub-Activity ID | BUDDY-017-A1.1 |
| --- | --- |
| Name | Define Logging Requirements |
| Description | Define the logging requirements for agent interactions in ICA, including the types of events to log, log format, and retention policies. Ensure compliance with IBM Cloud logging standards. Deliverable: Logging requirements document. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Architecture |

2. Select Logging Tools

| Sub-Activity ID | BUDDY-017-A1.2 |
| --- | --- |
| Name | Select Logging Tools |
| Description | Select appropriate logging tools and services for IBM Cloud and GitHub Actions. Ensure the tools support structured logging and integration with monitoring dashboards. Deliverable: List of selected logging tools and services. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Technology |
| Responsible Team | Architecture |

Activity 2: BUDDY-017-A2 - Implement Logging

Implement logging for agent interactions in ICA.

Sub-Activities

1. Configure IBM Cloud Logging

| Sub-Activity ID | BUDDY-017-A2.1 |
| --- | --- |
| Name | Configure IBM Cloud Logging |
| Description | Configure IBM Cloud Logging to capture agent interactions. Set up log streams, log format, and retention policies. Ensure logs are stored securely and are accessible only to authorized personnel. Deliverable: Configured IBM Cloud Logging service. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

ibmcloud logging create --name buddy-agent-logs

2. Integrate GitHub Actions Logging

| Sub-Activity ID | BUDDY-017-A2.2 |
| --- | --- |
| Name | Integrate GitHub Actions Logging |
| Description | Integrate GitHub Actions logging to capture workflow runs and step summaries. Ensure no sensitive data appears in logs. Use GitHub Actions secrets to mask sensitive information. Deliverable: Configured GitHub Actions logging. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | DevOps |

💻 Code Example

jobs: build: runs-on: ubuntu-latest steps: - name: Log workflow run uses: actions/github-script@v6 with: script: ¦ console.log('Workflow run triggered by: ' + context.payload.head_commit.author.name)

Activity 3: BUDDY-017-A3 - Verify Logging Implementation

Verify the logging implementation for agent interactions in ICA.

Sub-Activities

1. Conduct Logging Tests

| Sub-Activity ID | BUDDY-017-A3.1 |
| --- | --- |
| Name | Conduct Logging Tests |
| Description | Conduct tests to verify that agent interactions are logged correctly. Ensure logs are captured for all defined events and that sensitive data is masked. Deliverable: Logging test results report. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | QA |

2. Review Logs for Compliance

| Sub-Activity ID | BUDDY-017-A3.2 |
| --- | --- |
| Name | Review Logs for Compliance |
| Description | Review logs to ensure compliance with logging requirements and security policies. Verify that logs are stored securely and are accessible only to authorized personnel. Deliverable: Log review report. |
| Lifecycle Phase | Testing |
| PPT Category | Process |
| Responsible Team | Compliance |

Activity 4: BUDDY-017-A4 - Deploy Logging Solution

Deploy the logging solution for agent interactions in ICA.

Sub-Activities

1. Deploy Logging Configuration

| Sub-Activity ID | BUDDY-017-A4.1 |
| --- | --- |
| Name | Deploy Logging Configuration |
| Description | Deploy the logging configuration to the production environment. Ensure logging is enabled and configured correctly. Deliverable: Deployed logging configuration. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Monitor Logging in Production

| Sub-Activity ID | BUDDY-017-A4.2 |
| --- | --- |
| Name | Monitor Logging in Production |
| Description | Monitor the logging solution in the production environment. Ensure logs are captured correctly and that there are no issues with log storage or access. Deliverable: Monitoring dashboard with logging metrics. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | Operations |

═══════════════════════════════════════════════════════════════

## 17. BUDDY-018

Description

The automated audit skill must run on every push to main and report all critical and high security findings with remediation priorities.

Classification

| IT Domain | Secure SDLC & Governance |
| --- | --- |
| IT Subdomain | Secure Development |
| Cybersecurity Domain | Vulnerability Management |
| Cybersecurity Subdomain | Static Analysis |

### Work Items

Activity 1: BUDDY-018-A1 - Design Automated Audit Skill

Design the architecture for the automated audit skill to run on every push to main.

Sub-Activities

1. Define Audit Skill Requirements

| Sub-Activity ID | BUDDY-018-A1.1 |
| --- | --- |
| Name | Define Audit Skill Requirements |
| Description | Define the requirements for the automated audit skill, including the types of security findings to be reported and the remediation priorities. Deliverable: Audit Skill Requirements Document. |
| Lifecycle Phase | Requirements |
| PPT Category | Process |
| Responsible Team | Architecture |

2. Design Audit Skill Architecture

| Sub-Activity ID | BUDDY-018-A1.2 |
| --- | --- |
| Name | Design Audit Skill Architecture |
| Description | Design the architecture for the automated audit skill, including integration points with GitHub Actions and the reporting mechanism. Deliverable: Audit Skill Architecture Diagram. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Technology |
| Responsible Team | Architecture |

Activity 2: BUDDY-018-A2 - Implement Automated Audit Skill

Implement the automated audit skill to run on every push to main and report security findings.

Sub-Activities

1. Integrate Audit Skill with GitHub Actions

| Sub-Activity ID | BUDDY-018-A2.1 |
| --- | --- |
| Name | Integrate Audit Skill with GitHub Actions |
| Description | Integrate the automated audit skill with GitHub Actions to trigger on every push to main. Configure the GitHub Actions workflow to invoke the audit skill. Deliverable: GitHub Actions Workflow Configuration File. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

on: push: branches: - main jobs: audit: runs-on: ubuntu-latest steps: - name: Run Audit Skill uses: actions/checkout@v2 - name: Execute Audit Skill run: ./run-audit-skill.sh

2. Develop Audit Skill Logic

| Sub-Activity ID | BUDDY-018-A2.2 |
| --- | --- |
| Name | Develop Audit Skill Logic |
| Description | Develop the logic for the automated audit skill to scan for critical and high security findings. Use static analysis tools like OWASP Dependency-Check to detect CVEs in Maven dependencies. Deliverable: Audit Skill Logic Implementation. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

mvn org.owasp:dependency-check-maven:check

Activity 3: BUDDY-018-A3 - Verify Security Findings

Verify that the automated audit skill correctly identifies and reports security findings.

Sub-Activities

1. Define Security Finding Criteria

| Sub-Activity ID | BUDDY-018-A3.1 |
| --- | --- |
| Name | Define Security Finding Criteria |
| Description | Define the criteria for identifying critical and high security findings. Include examples of known vulnerabilities and remediation steps. Deliverable: Security Finding Criteria Document. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Process |
| Responsible Team | Security |

2. Test Audit Skill with Sample Code

| Sub-Activity ID | BUDDY-018-A3.2 |
| --- | --- |
| Name | Test Audit Skill with Sample Code |
| Description | Test the automated audit skill with sample code that includes known vulnerabilities. Verify that the skill correctly identifies and reports these vulnerabilities. Deliverable: Test Report. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | QA |

Activity 4: BUDDY-018-A4 - Deploy and Monitor Audit Skill

Deploy the automated audit skill and monitor its performance.

Sub-Activities

1. Deploy Audit Skill to Production

| Sub-Activity ID | BUDDY-018-A4.1 |
| --- | --- |
| Name | Deploy Audit Skill to Production |
| Description | Deploy the automated audit skill to the production environment. Ensure that the skill is triggered on every push to main. Deliverable: Deployment Confirmation. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Technology |
| Responsible Team | DevOps |

2. Monitor Audit Skill Performance

| Sub-Activity ID | BUDDY-018-A4.2 |
| --- | --- |
| Name | Monitor Audit Skill Performance |
| Description | Monitor the performance of the automated audit skill. Ensure that it runs on every push to main and reports security findings accurately. Deliverable: Performance Monitoring Report. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | Operations |

═══════════════════════════════════════════════════════════════

## 18. BUDDY-019

Description

The Bob Shell API key must be scoped to Inference operations only and subject to a defined rotation policy with a maximum validity of 90 days.

Classification

| IT Domain | Integration & APIs |
| --- | --- |
| IT Subdomain | REST APIs |
| Cybersecurity Domain | Infrastructure Security |
| Cybersecurity Subdomain | Secrets Management |

### Work Items

Activity 1: BUDDY-019-A1 - Define API Key Scoping and Rotation Policy

Establish the policy for API key scoping and rotation for Bob Shell.

Sub-Activities

1. Create API Key Scoping Policy

| Sub-Activity ID | BUDDY-019-A1.1 |
| --- | --- |
| Name | Create API Key Scoping Policy |
| Description | Define the API key scoping policy to restrict Bob Shell API keys to Inference operations only. Document the policy in the security guidelines document. Deliverable: security-guidelines.md file with the updated policy. |
| Lifecycle Phase | Requirements |
| PPT Category | Process |
| Responsible Team | Security |

2. Define API Key Rotation Policy

| Sub-Activity ID | BUDDY-019-A1.2 |
| --- | --- |
| Name | Define API Key Rotation Policy |
| Description | Establish a rotation policy for Bob Shell API keys with a maximum validity of 90 days. Document the rotation policy in the security guidelines document. Deliverable: security-guidelines.md file with the updated rotation policy. |
| Lifecycle Phase | Requirements |
| PPT Category | Process |
| Responsible Team | Security |

Activity 2: BUDDY-019-A2 - Implement API Key Scoping and Rotation

Implement the API key scoping and rotation policy in the system.

Sub-Activities

1. Configure API Key Scoping in Bob Shell

| Sub-Activity ID | BUDDY-019-A2.1 |
| --- | --- |
| Name | Configure API Key Scoping in Bob Shell |
| Description | Configure Bob Shell to enforce the API key scoping policy, restricting keys to Inference operations only. Update the Bob Shell configuration file to include the necessary restrictions. Deliverable: Updated bob-shell-config.json file with scoped API key settings. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Engineering |

2. Implement API Key Rotation Mechanism

| Sub-Activity ID | BUDDY-019-A2.2 |
| --- | --- |
| Name | Implement API Key Rotation Mechanism |
| Description | Develop a mechanism to rotate Bob Shell API keys every 90 days. Use AWS Secrets Manager to manage and rotate the API keys automatically. Deliverable: AWS Secrets Manager setup with rotation policy and automated rotation script. |
| Lifecycle Phase | Security Implementation |
| PPT Category | Technology |
| Responsible Team | Engineering |

💻 Code Example

aws secretsmanager rotate-secret --secret-id BobShellAPIKey

Activity 3: BUDDY-019-A3 - Verify API Key Scoping and Rotation

Verify that the API key scoping and rotation policies are correctly implemented.

Sub-Activities

1. Conduct Security Audit

| Sub-Activity ID | BUDDY-019-A3.1 |
| --- | --- |
| Name | Conduct Security Audit |
| Description | Perform a security audit to ensure that API keys are scoped to Inference operations only and that the rotation policy is enforced. Document the audit findings and recommendations. Deliverable: Security audit report. |
| Lifecycle Phase | Assurance / Audit |
| PPT Category | Process |
| Responsible Team | Security |

2. Test API Key Rotation

| Sub-Activity ID | BUDDY-019-A3.2 |
| --- | --- |
| Name | Test API Key Rotation |
| Description | Conduct tests to verify that API keys are rotated every 90 days as per the defined policy. Ensure that the rotation process does not disrupt the system operations. Deliverable: Test report with rotation test results. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | QA |

Activity 4: BUDDY-019-A4 - Document and Communicate Policy

Document the API key scoping and rotation policy and communicate it to relevant stakeholders.

Sub-Activities

1. Update Security Documentation

| Sub-Activity ID | BUDDY-019-A4.1 |
| --- | --- |
| Name | Update Security Documentation |
| Description | Update the security documentation to include the API key scoping and rotation policy. Ensure that the documentation is accessible to all relevant stakeholders. Deliverable: Updated security documentation. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | People |
| Responsible Team | Compliance |

2. Conduct Training Session

| Sub-Activity ID | BUDDY-019-A4.2 |
| --- | --- |
| Name | Conduct Training Session |
| Description | Conduct a training session for the development and operations teams to educate them on the new API key scoping and rotation policy. Ensure that all team members understand the importance and implementation of the policy. Deliverable: Training session report. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | People |
| Responsible Team | Compliance |

═══════════════════════════════════════════════════════════════

## 19. BUDDY-020

Description

Google OAuth2 credentials in application.properties must remain as placeholders in all committed code. Real credentials must only be injected at runtime via environment variables.

Classification

| IT Domain | Application Development |
| --- | --- |
| IT Subdomain | Secure SDLC & Governance |
| Cybersecurity Domain | Data Security |
| Cybersecurity Subdomain | Secrets Management |

### Work Items

Activity 1: BUDDY-020-A1 - Design Secure Credential Management

Design the architecture for secure management of Google OAuth2 credentials.

Sub-Activities

1. Define Credential Storage Strategy

| Sub-Activity ID | BUDDY-020-A1.1 |
| --- | --- |
| Name | Define Credential Storage Strategy |
| Description | Define the strategy for storing Google OAuth2 credentials securely using environment variables. Ensure that credentials are never hardcoded in application.properties or any other configuration files. Deliverable: Credential storage strategy document. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Process |
| Responsible Team | Architecture |

2. Create Environment Variable Configuration

| Sub-Activity ID | BUDDY-020-A1.2 |
| --- | --- |
| Name | Create Environment Variable Configuration |
| Description | Create a configuration file for environment variables that will be used to inject Google OAuth2 credentials at runtime. Ensure the configuration file is excluded from version control. Deliverable: .env.example file. |
| Lifecycle Phase | Architecture & Design |
| PPT Category | Technology |
| Responsible Team | Engineering |

Activity 2: BUDDY-020-A2 - Implement Credential Injection

Implement the mechanism to inject Google OAuth2 credentials at runtime using environment variables.

Sub-Activities

1. Modify Application Code to Use Environment Variables

| Sub-Activity ID | BUDDY-020-A2.1 |
| --- | --- |
| Name | Modify Application Code to Use Environment Variables |
| Description | Modify the Spring Boot application code to read Google OAuth2 credentials from environment variables instead of application.properties. Ensure that the application fails to start if the required credentials are missing. Deliverable: Updated Spring Boot configuration files. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

2. Implement Environment Variable Validation

| Sub-Activity ID | BUDDY-020-A2.2 |
| --- | --- |
| Name | Implement Environment Variable Validation |
| Description | Implement validation logic to ensure that all required environment variables are present and correctly formatted before the application starts. Deliverable: Validation logic in the application startup script. |
| Lifecycle Phase | Development |
| PPT Category | Technology |
| Responsible Team | Engineering |

Activity 3: BUDDY-020-A3 - Verify Security Implementation

Verify that Google OAuth2 credentials are securely managed and injected at runtime.

Sub-Activities

1. Conduct Security Review

| Sub-Activity ID | BUDDY-020-A3.1 |
| --- | --- |
| Name | Conduct Security Review |
| Description | Conduct a security review of the credential management implementation to ensure that credentials are not exposed in any configuration files or logs. Deliverable: Security review report. |
| Lifecycle Phase | Security Implementation |
| PPT Category | People |
| Responsible Team | Security |

2. Perform Penetration Testing

| Sub-Activity ID | BUDDY-020-A3.2 |
| --- | --- |
| Name | Perform Penetration Testing |
| Description | Perform penetration testing to verify that the application fails to start if the required credentials are missing and that credentials are not exposed in any logs or error messages. Deliverable: Penetration testing report. |
| Lifecycle Phase | Security Implementation |
| PPT Category | People |
| Responsible Team | Security |

Activity 4: BUDDY-020-A4 - Test Credential Injection

Test the credential injection mechanism to ensure it works as expected.

Sub-Activities

1. Write Unit Tests for Credential Injection

| Sub-Activity ID | BUDDY-020-A4.1 |
| --- | --- |
| Name | Write Unit Tests for Credential Injection |
| Description | Write unit tests to verify that the application correctly reads Google OAuth2 credentials from environment variables and fails to start if the required credentials are missing. Deliverable: Unit test cases with 90 percent or higher coverage. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | QA |

2. Execute Integration Tests

| Sub-Activity ID | BUDDY-020-A4.2 |
| --- | --- |
| Name | Execute Integration Tests |
| Description | Execute integration tests to ensure that the application works correctly with the injected credentials and that there are no issues with the credential injection mechanism. Deliverable: Integration test results. |
| Lifecycle Phase | Testing |
| PPT Category | Technology |
| Responsible Team | QA |

Activity 5: BUDDY-020-A5 - Deploy and Monitor Credential Management

Deploy the application with the new credential management mechanism and monitor for any issues.

Sub-Activities

1. Deploy Application to Production

| Sub-Activity ID | BUDDY-020-A5.1 |
| --- | --- |
| Name | Deploy Application to Production |
| Description | Deploy the application to the production environment with the new credential management mechanism. Ensure that the environment variables are correctly set in the production environment. Deliverable: Successful deployment to production. |
| Lifecycle Phase | Release / Deployment |
| PPT Category | Process |
| Responsible Team | DevOps |

2. Monitor Credential Management

| Sub-Activity ID | BUDDY-020-A5.2 |
| --- | --- |
| Name | Monitor Credential Management |
| Description | Monitor the application for any issues related to credential management. Ensure that the application logs do not contain any sensitive information. Deliverable: Monitoring dashboard and logs. |
| Lifecycle Phase | Operations / Monitoring |
| PPT Category | Technology |
| Responsible Team | Operations |